# 1. Project Goal

Build a self-service portal that enables the Retail team to identify consumer accounts that have been incorrectly charged an incoming wire fee for a returned payment, replacing the current manual, email-based daily report process.

# 2. Project Background

The issue originated from a billing program update intended to address international (Regulation E) return payments. That update did not account for certain conditions under which a payment does not appear as a return from a billing perspective.

This is compounded by the bank's two-stage posting process: an intraday “memo post” using one transaction code, followed by an end-of-day “hard post” that can carry a different transaction code. When the memo-posted and hard-posted codes diverge, Retail is unable to sub/reverse the associated return fee.

Working with the Retail team, the specific conditions driving these variances were identified. A daily SQL-based report (covering two distinct condition sets) was subsequently built with the MIS team and distributed to Retail by email. However, Retail also needs to filter out corporate/business accounts from personal consumer accounts, which the current report cannot support without additional rework and access. This impasse — combined with concerns about the auditability and durability of an email-based report — led to the proposal to build a data science-driven portal instead.

This issue is tracked as a high-rated audit item under CFPB oversight, raising the importance of a defensible, well-documented, repeatable data source.

# 3. Strategic Objectives

- Identify consumer accounts that have been incorrectly charged an incoming wire fee for a return payment.

- Enable Retail to proactively remediate impacted customers before they contact the bank (branch, call center, or email).

- Replace the fragile, undocumented email report with an auditable portal that is not dependent on a fixed date range and retains full underlying data for audit lookback.

- Support CFPB compliance by demonstrating a rigorous, repeatable process for identifying and correcting customer impact.

# 4. Competitive Position in the Market

- Demonstrates proactive customer protection: issues are identified and remediated before the customer is aware, ahead of a complaint or inquiry.

- Provides a defensible audit trail: during CFPB or internal audit review, Retail can point directly to the portal, its data source, and its logic.

- Automates a manual workflow: eliminates recurring manual report generation, replacing it with on-demand, self-service filtering (date range and other attributes) and downloadable extracts.

- Leverages existing bank data/technology assets: an early proof of concept using an LLM-based classification approach achieved approximately 99.6% accuracy distinguishing corporate from personal accounts across sample sets of 2,000+ and 1,500+ records, indicating strong feasibility for automating the corporate/consumer filter Retail needs.

# 5. Scope Notes / Open Items Carried from Kickoff

- Data source: confirm whether all required source data (Hogan Master, Core Post Transaction Daily, and related payments engine tables) is available in COD, or whether direct Oracle/SQL Developer access is required.

- Entitlements: database read-only access and database firewall authentication requests submitted for approval.

- Account linkage: join logic between payments engine data (credit/debit account number) and retail account/consumer indicators needs confirmation with Retail's analytics contact.

- Retail collaboration: a follow-up working session is needed with Retail and their analytics contact to define account-type filtering logic and personal-vs-business indicators.

- Refresh cadence: batch (e.g., nightly load into a queryable table) vs. on-demand query performance to be evaluated before finalizing the portal's data refresh approach.